## Slide 1
Part E: agile artifacts
From user stories to burndown charts

## Slide 2: User story
Defines an atom of functionality
See lecture on practices
XP
Scrum
Source: Cohn

## Slide 3: Story card
From the original C3 project:
XP
Source: Jeffries

## Slide 4: Task card
From the original C3 project:
XP
Source: Jeffries

## Slide 5: Use case
Describes how to achieve single business goal or task through the interactions between external actors and system
One of the UML diagram types

## Slide 6: Use case example
Diagram source: T. Lockman (Wikimedia Commons)

## Slide 7: Use cases vs user stories
User story:
  Very simple
  Written by customer
  Incomplete, possibly inaccurate
  Does not handle exceptional cases
  Starting point for additional discussions with customer
Use case:
  More complex
  Written by developer in cooperation with customer
  Attempts to be complete, accurate
  Should handle all possible cases
  Intended to answer any developer questions about customer requirements without further interaction with customer
After Cockburn
“Think of a user story as a use case at 2 bits of precision”

## Slide 8: Product backlog
  Maintained throughout project
  Property of product owner
  Open and editable by anyone
  Contains backlog items: broad descriptions of all potential features, prioritized by business value
  Includes estimates of business value
  Includes estimates of development effort, set by team
Visualized in “task board” (see next)
Scrum

## Slide 9: Task board, story board
Used to see and change the state of the tasks of the current sprint: “to do”, “in progress”, “done”.
Scrum
Benefits:
  Transparency
  Collaboration
  Prioritization
  Focus
  Self-organization
  Empiricism
  “Humility”
  Morale
Source: Cohn, Anand
Example source: Mountain Goat Software

## Slide 10: Story board
.
Source: Saunders

## Slide 11: Velocity
Measure of progress in a project:
Number of items delivered
  Measured in tasks, user stories, backlog items…
Scrum

## Slide 12: Burndown chart
Publicly displayed chart, updated every day, showing, for the sprint backlog:
  Remaining work
  Progress
Scrum
(Normally non-increasing)

## Slide 13: Bullpen
Single, open room
(See “ Informative workspace” principle)
XP

## Slide 14
Part E: Artifacts
What we have seen: Virtual and material tools that directly support agile concepts