## Slide 1
Part F: assessment

## Slide 3: The ugly
  Rejection of upfront tasks
    Particularly: no upfront requirements
    Dismissal of a priori architecture work
  User stories as a replacement for abstract requirements
  Tests as a replacement for specifications
  Feature-based development & ignorance of dependencies
  Method keeper (e.g. Scrum Master) as a separate role
  Test-driven development (but not the rest of agile’s emphasis on tests)
  Dismissal of traditional manager tasks
  Dismissal of auxiliary products and non-shippable artifacts
  Dismissal of a priori concern for extendibility
  Dismissal of a priori concern for reusability

## Slide 4: The indifferent
  Pair programming
  Open-space working arrangements
  Self-organizing teams
  Maintaining a sustainable pace
  Producing minimal functionality
  Planning poker
  Cross-functional teams
  Embedded customer

## Slide 5: The good
  Acceptance of change
  Iterative development
  Emphasis on working code
  Tests as one of the key resources of the project
  Constant test regression analysis
  Notion of velocity
  No branching
  Product (but not user stories!) burndown chart
  Daily meeting

## Slide 6: The brilliant
  Short iterations
  Closed-window rule
  Refactoring (but not as a substitute for design)
  Associating a test with every piece of functionality
  Continuous integration

## Slide 7: Final observations
Software development is hard; quality is key
Lots of good ideas can help; there is no reason to reject those from any particular style of software engineering
  Particularly in the absence of credible empirical data
Agile will find its place in the history of productive software engineering ideas

## Slide 8
Part F: Assessment
What we have seen: Agile is a mix of good and bad ideas (some very bad, and some very good) and others not particularly important It is a major step in the evolution of software engineering